## Slide 1: Self Driving RC Car
Ethan Wells
Abigail Duran
Ethan Bishop
Alexis Perez

## Slide 2: Ethan Wells
Goals for the week
  Train the traffic-sign model in TensorFlow on the German dataset (GTSRB) and push the training code to the repo.
Progress for the week
  Trained a CNN on GTSRB, reaching ~95% validation accuracy.
  Committed the trained model (gtsrb_model.keras) and the training script (training.py).
  Set up a Python 3.12 environment (TensorFlow has no wheels for 3.13/3.14 yet).
  Ordered the CR2032 RTC battery and the KIOXIA 128 GB NVMe boot SSD, plus the USB NVMe enclosure to flash it — the enclosure has arrived; the SSD and battery are still in transit.
Goals for next week
  Prepare the LISA dataset (US traffic signs) for training.
Hours spent on progress
  7 hours.

## Slide 3: Alexis Perez
Goals for the week
  Test Ultrasonic Sensor for Distance, Accuracy, and operational range
  Research Motor options for Vehicle
Progress for the week
  Tested Ultrasonic Sensor’s distance readings and measurement accuracy
  Researched motors for most optimal option for vehicle
Goals for next week
  Select and Order motors
  Write code to integrate Ultrasonic Sensor onto RaspberryPi
Hours spent on progress
  6 hours.

## Slide 4: Ethan Bishop
Goals for the week
  Test IMU for Accuracy
  Research Motor Controller options
  Set up home 3D printer to test chassis components
Progress for the week
  Tested IMU for measurement accuracy
  Researched Motor Controller for most optimal option
  Drying out filament for chassis component testing
Goals for next week
  Select and order Motor Controller
  Write code to integrate IMU onto RaspberryPi
Hours spent on progress
  6 hours.

## Slide 5: Abigail Duran
Goals for the week
Progress for the week
Goals for next week
Hours spent on progress