Self Driving RC Car

Weekly Report #2 | University of Houston – Clear Lake

| Course | CENG 4265 — Senior Project |
| --- | --- |
| Project | Self Driving RC Car |
| Report | Weekly Report #2 |
| Period | August 25 – August 31, 2026 |
| Prepared | September 1, 2026 |
| Team | Ethan Wells, Alexis Perez, Ethan Bishop, Abigail Duran |

# Goals for the week

Ethan Wells: Draft the Project Statement section of the proposal and order the compute module.

Alexis Perez: Draft the Executive Summary and Introduction sections.

Ethan Bishop: Draft the Budget and Resource Requirements sections.

Abigail Duran: Build the project Schedule, including the Gantt charts.

# Progress for the week

Ethan Wells: Wrote the Project Statement; ordered the Raspberry Pi Compute Module 5 and its I/O board (both have arrived).

Alexis Perez: Wrote the Executive Summary and Introduction.

Ethan Bishop: Wrote the Budget and Resource Requirements.

Abigail Duran: Built the Schedule with the Fall and Spring Gantt charts.

Team: Completed the project proposal and decided to expand the project from a stationary PCB and custom vision model into a full self-driving RC car.