## Slide 1: Self Driving RC Car
Ethan Wells
Abigail Duran
Ethan Bishop
Alexis Perez

## Slide 2: Ethan Wells
Goals for the week
  Train the traffic-sign model in TensorFlow on the German dataset (GTSRB) and push the training code to the repo.
Progress for the week
  Trained a CNN on GTSRB, reaching ~95% validation accuracy.
  Committed the trained model (gtsrb_model.keras) and the training script (training.py).
  Set up a Python 3.12 environment (TensorFlow has no wheels for 3.13/3.14 yet).
  Ordered the CR2032 RTC battery and the KIOXIA 128 GB NVMe boot SSD, plus the USB NVMe enclosure to flash it — the enclosure has arrived; the SSD and battery are still in transit.
Goals for next week
  Prepare the LISA dataset (US traffic signs) for training.
  Test the trained German-sign (GTSRB) model.
Hours spent on progress
  7 hours.

## Slide 3: Alexis Perez
Goals for the week
  Test Ultrasonic Sensor for Distance, Accuracy, and operational range
  Research Motor options for Vehicle
Progress for the week
  Tested Ultrasonic Sensor’s distance readings and measurement accuracy
  Researched motors for most optimal option for vehicle
Goals for next week
  Select and Order motors
  Write code to integrate Ultrasonic Sensor onto RaspberryPi
Hours spent on progress
  6 hours.

## Slide 4: Ethan Bishop
Goals for the week
  Test IMU for Accuracy
  Research Motor Controller options
  Set up home 3D printer to test chassis components
Progress for the week
  Tested IMU for measurement accuracy
  Researched Motor Controller for most optimal option
  Drying out filament for chassis component testing
Goals for next week
  Select and order Motor Controller
  Write code to integrate IMU onto RaspberryPi
Hours spent on progress
  6 hours.

## Slide 5: Abigail Duran
Goals for the week
  Finalize the list of PCB requirements for the stationary testing system.​
  Determine the major components, connections, and power requirements needed for PCB design.​
Progress for the week
  Completed the first-semester schematic for stationary testing of the autonomous car system.​
  Built and refined the schematic around the Raspberry Pi Compute Module 5.​
  Resolved schematic/ERC issues and prepared the design for PCB development.​
  Began hardware prototyping for the stationary testing setup.​
Goals for next week
  Begin the PCB design and layout using the completed schematic.​
  Start placing major components and determining board dimensions.​
  Begin planning power and signal routing.​
Hours spent on progress
  6 hours​