WEEKLY REPORT :

Project Title: Self Driving RC Car

Date: 9/15/2026

Instructor: Dr. Nguyen

TA: Ruben Ramirez

Project Members:

- Ethan Wells (Group Leader)

- Alexis Perez

- Ethan Bishop

- Abigail Duran

Weekly Summary (9/15/2026):

- This week the team made progress on all fronts. Ethan Wells trained the traffic-sign model — a convolutional neural network on the GTSRB German dataset reaching about 95% validation accuracy — committed the model and training code, and ordered the CR2032 RTC battery and the KIOXIA NVMe boot SSD with a USB enclosure. Alexis Perez bench-tested the ultrasonic sensor's distance readings and accuracy and researched drive-motor options. Ethan Bishop tested the IMU for measurement accuracy, researched motor-controller options, and started drying filament to prepare the home 3D printer for chassis-component testing. Abigail Duran completed and refined the first-semester schematic around the Raspberry Pi Compute Module 5, resolved ERC issues to ready it for PCB development, and began hardware prototyping for the stationary test setup.

Proposed Plan for Next Week:

- Ethan Wells: Prepare the LISA dataset (US traffic signs) for training; test the trained German-sign (GTSRB) model.

- Alexis Perez: Select and order motors; write code to integrate the ultrasonic sensor on the Raspberry Pi.

- Ethan Bishop: Select and order a motor controller; write code to integrate the IMU on the Raspberry Pi.

- Abigail Duran: Begin the PCB design and layout from the completed schematic; place major components and determine board dimensions; begin planning power and signal routing.

Weekly Contributions:

- Ethan Wells:

- 9/10/2026 – Built and ran the first CNN training on the GTSRB German traffic-sign dataset in TensorFlow (3 hours)

- 9/14/2026 – Tuned the model to ~95% validation accuracy and committed the trained model (gtsrb_model.keras) and training script to the repo (4 hours)

- Alexis Perez:

- Tested the ultrasonic sensor's distance readings and measurement accuracy

- Researched drive-motor options for the vehicle

- Ethan Bishop:

- Tested the IMU for measurement accuracy

- Researched motor-controller options

- Started drying filament to prep the home 3D printer for chassis-component testing

- Abigail Duran:

- Completed the first-semester schematic for stationary testing of the autonomous car system

- Built and refined the schematic around the Raspberry Pi Compute Module 5

- Resolved schematic/ERC issues and prepared the design for PCB development

- Began hardware prototyping for the stationary test setup

Hour Tracker:

| Name | Hours For the Week | Cumulative Hours |
| --- | --- | --- |
| Ethan Wells | 7 | 12 |
| Alexis Perez | 6 | 9 |
| Ethan Bishop | 6 | 9 |
| Abigail Duran | 6 | 11 |